# Project Planning & Management Document

### 1. Project Overview

- Project Title: Dum-E

- Team Members & Roles:

  - Shantanu Borkar - Software Guy

  - Avyukt Srivastava - Hardware Guy

- Brief Description (2–3 lines)

  - DUM-E is an interactive robotic arm that responds to natural voice commands and uses a camera to detect and locate objects in its workspace. It combines speech recognition, computer vision, and motion to perform actions like picking and placing objects. The system focuses on creating an intuitive and engaging human-robot interaction experience.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Shantanu Borkar | Software Guy | Designed the overall system architecture (voice → vision → motion) Built the desktop app for interaction and control Implemented speech-to-text and command interpretation Developed color-based object detection using the camera Integrated command routing with the robot hardware Tested, debugged, and ensured system stability |
| Avyukt Srivastava | Hardware Guy | Designed and modeled the robotic arm components (3D design and sizing) 3D printed parts and handled assembly of the full structure Defined joint dimensions, ranges, and mechanical mapping Integrated servo motors, gripper mechanism, and physical joints Set up and connected ESP32 and ESP32-CAM hardware Managed wiring, power distribution, and overall hardware testing and calibration |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Finalize project idea and scope Define system architecture (voice, vision, motion) Split roles (software / hardware) | Idea brief and architecture plan Basic hardware and software requirements list | Completed |
| Week 1 | Set up robotic arm hardware base Build initial desktop app structure Implement basic command flow (manual / button-based) | Working robotic arm (basic movement) Initial software framework and control interface | Completed |
| Week 2 | Integrate speech-to-text for voice commands Build AI interpreter for command parsing Set up camera and implement color-based object detection | Voice-controlled commands working Camera detecting objects and returning coordinates | Completed |
| Week 3 | Integrate vision with motion (pick object flow) Add sound-based feedback and interaction polish Test full pipeline (voice → detection → action) | End-to-end working system Stable interaction and demo-ready prototype | Not completed |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

### Week 0

Planned Tasks:

- Finalize idea and system architecture

- Define roles and required components

Completed Tasks:

- Decided on DUM-E concept (voice + vision + motion)

- Designed overall system flow

- Listed hardware and software requirements

Challenges Faced:

- Scope was initially too broad (wanted too many features)

Solutions:

- Reduced scope to core features: voice control + object detection + pick action

Next Steps:

- Start hardware build and basic software setup

### Week 1

Planned Tasks:

- Build robotic arm structure

- Set up initial software control

Completed Tasks:

- Designed and 3D printed arm parts

- Assembled basic arm structure

- Set up ESP32 and basic motor control

- Created initial desktop app structure

Challenges Faced:

- Planned to use a stepper motor for 360° base rotation but it wasn’t ordered in time

Solutions:

- Switched to using a servo-based setup for the base instead

Next Steps:

- Improve control system and start integrating interaction

### Week 2

Planned Tasks:

- Implement voice commands

- Set up camera and object detection

- Work on coordinate mapping

Completed Tasks:

- Integrated local speech-to-text (Whisper)

- Built AI interpreter for commands

- Implemented basic color-based detection

- Created digital simulations for object picking and coordinate mapping

Challenges Faced:

- Voice commands initially didn’t work reliably with natural sentences

- Coordinate mapping and simulated pick actions were inconsistent

Solutions:

- Improved interpreter logic to handle full sentences instead of exact keywords

- Refined mapping logic and tested through simulations instead of hardware

Next Steps:

- Connect vision with motion and stabilize the full pipeline

### Week 3

Planned Tasks:

- Integrate all systems (voice → vision → motion)

- Test full working prototype

- Add interaction feedback

Completed Tasks:

- Built end-to-end pipeline in software (voice → detect → action)

  - Action failed

- Added sound-based feedback for interaction

- Finalized system for demo

Challenges Faced:

- Physical testing was delayed; most testing was done digitally until the last day

- Could not implement additional sensors (ultrasonic/LDR) for distance detection due to time constraints

- Limited time for real-world calibration and tuning

Solutions:

- Focused on ensuring digital pipeline worked reliably

- Simplified features to ensure core system was functional

Next Steps:

- Improve physical testing, calibration, and sensor integration in future iterations