# Learnings & Reflections Document

## 1. Team Reflection

How did the team work together?
 The team had clear role distribution, with members focusing on hardware, software, and integration. Collaboration was strong during building phases, but less consistent during testing and validation.

What worked well?

- Clear division of responsibilities

- Fast execution and willingness to build quickly

- Good problem-solving when issues were identified

What could be improved?

- Lack of continuous testing throughout development

- We kept adding features instead of validating what was already built

- Poor integration planning between hardware and software

- Needed more structured checkpoints instead of last-minute fixes

## 2. Technical Reflection

Key technical challenges

- Servo motors behaving unpredictably due to signal and power issues

- System instability when multiple components were connected

- Voice commands not functioning reliably

- Difficulty in coordinate mapping and object pickup logic

- Final system integration failing under real conditions

What did you learn (hardware/software)?

- Testing individual components early is critical

- Hardware systems require stable power and clean signal separation

- Building multiple features without validation leads to system failure

- Integration is harder than building individual parts

- Real-world performance is very different from isolated testing

Mistakes & debugging experiences

- Biggest mistake: delaying testing until the end

- We kept stacking features without checking if the system still worked

- Debugging became overwhelming because too many things were broken at once

- We learned that small, incremental testing is far more effective than final-stage debugging

## 3. Design Reflection

Did the experience match your intention?
 No. While the concept was strong, the final system did not perform as expected during the presentation due to lack of proper testing and refinement.

What would you improve?

- Follow a build → test → iterate cycle instead of continuous feature addition

- Prioritize reliability over adding new features

- Test in real-world conditions earlier, not just controlled setups

- Simplify the system before scaling complexity

User feedback insights

- The idea was appreciated, but execution felt incomplete

- Inconsistent behavior reduced confidence in the system

- A simpler but reliable system would have created a stronger impact

## 4. Personal Reflection

### Shantanu Borkar

  - What I learned
I learned how to break down a robotics system into smaller working parts instead of trying to build everything at once. On the software side, I worked on writing control logic for servos using PWM and handling multiple actuators together. I also explored integrating features like text to speech for command feedback, basic coordinate mapping for movement logic, and object detection using the ESP32-CAM module.

I understood how important signal stability, proper grounding, and power distribution are when working with multiple servos and sensors. I also learned that hardware and software cannot be treated separately, both need to be tested together from early stages.

  - What I struggled with
 I struggled with scope control and kept adding features like voice input, object detection, and mapping without fully stabilizing the base system. This led to multiple issues stacking up at the same time.

Technically, I faced problems with servo jitter and unintended movements due to shared power lines and noisy signals. Integrating ESP32-CAM for object detection was also difficult because of limited processing and inconsistent outputs. The biggest challenge was system integration, getting all components like servos, camera, and logic to work together reliably.

  - What I am proud of
 I am proud that I took ownership of the system logic and kept pushing through technical issues instead of simplifying the project. I worked on implementing text to speech output, attempted coordinate-based movement, and integrated ESP32-CAM for object detection as part of the system.

Even though the final system was not stable during the presentation, I built and tested multiple complex components and understood where and why they failed. I now have a clearer understanding of real world constraints like power limitations, signal interference, and the importance of iterative testing in system design.

- Avyukt Srivastava

  - What I learned
 I learned how to structure a robotics system using ROS2 Humble by dividing it into different packages like dum_e_description, dum_e_controller, and dum_e_hardware. I also learned how to use colcon to build and manage these packages properly. Along with this, I gained practical experience in connecting software with hardware, including working with the ESP32-CAM module for vision and understanding how to manage power across the system.

  - What I struggled with
 I faced challenges with the power supply, especially while troubleshooting the S-25-5 unit to make sure it was providing stable voltage. I also struggled with the connection between hardware and software. Making sure ROS2 controllers could communicate properly with the physical components took a lot of debugging and testing.

  - What I am proud of
 I am proud that I was able to get all the main parts of the system working together, including the hardware, description, and controller packages. I also feel proud of building a strong base for the Dum-E project, taking it from just an idea to a working system that can be improved further.